Solid Waste Migration discussion 10-1-18

Agenda

Discuss target systems (LEMIR, FIMS, GEOS if necessary)

Discuss targeted tables

Targets

1. LEMIR Facilities/locations, contacts
   1. Facility contacts, roles

* To provide enfoTech: list of new roles
* EPD: to check whether contractor table needs to be migrated or not
* enfoTech: double check if dbo.fac\_email needs to be migrated
  1. Environmental Interest contacts, roles, environmental interests
* enfoTech: environmental interest email to program side include Tom and Mike
  1. LPB contacts (will tie in with Inspection data)
* enfoTech: double check if environmental interest contact has to be facility contact first
* EPD to examine sys contac and environmental fac
* EPD to examine [dbo].[SYS\_ENV\_PROGRAM\_CONTACT\_DUTY]for UST
  1. Inspection data (many thousands of records in source DBs)
     1. Compliance
     2. Construction
     3. Closure
     4. Assessment
     5. EMU DO Reviews
* EPD to provide few examples of original data source of Assessment, EMU DO review, Construction and Closure

1. LEMIR permits, submissions(?)

* To provide EPD: Solid Waste Tonnage report-database-2 tonnage tables
* enfoTech to double check if submission records are necessary to be migrated for further permit actions (such as renewal)

1. Finance – charges, payments

* enfoTech to check whether rr\_form\_gen can be blank in sys\_charge table for solid waste disposal fee

tables:

1. fims\_acc\_account
2. fim. acc\_programs
3. fims. sys\_charge
4. dbo. sys\_payment
5. fims.sys\_transaction
6. Any other data areas

* enfoTech think of any other areas to be considered

1. Plan for periodic touch base calls

* Monday 2:30-3:30 P.M. Next meeting is scheduled on Oct 15th